## Slide 1: Stock Market Data Lakehouse
Checkpoint 1 — repository, data and architecture
IT4931 Big Data Storage and Processing · Milestone project
[Group number · member names] · October 2026
Notes: Introduce the group and the topic: a lakehouse that ingests, stores and serves Vietnamese stock market data. This checkpoint shows three things: the repo with runnable code, the dataset, and the system architecture, plus the plan for the remaining phases.

## Slide 2: Checkpoint 1: all three deliverables are ready
DONE
Git & executable code
GitHub repo: 11 commits, 2 merged PRs
Makefile: cluster-up, k8s-apply, ingest-local
Pinned versions, .env.example, no data or secrets in git
DONE
Data
1,519 symbols on HOSE, HNX, UPCoM
4.05M daily price rows, 2013 → Oct 2026
Shipped as GitHub Release data-v1 + samples in repo
DONE
System architecture
Lakehouse on Kubernetes (k3d, 3 nodes)
Medallion zones on MinIO, Apache Iceberg tables
MinIO + PostgreSQL already running in-cluster
Already runs end to end: raw Parquet → Spark cleaning → Iceberg table · 4,048,907 → 2,649,633 rows
Notes: One slide answer to the checkpoint requirements. Git: repo with Makefile-driven workflows and PR history. Data: real daily prices for every listed symbol, shipped as a GitHub release. Architecture: designed end to end, and the base infrastructure is already running on Kubernetes.

## Slide 3: Real market data for every listed symbol
1,519
symbols on HOSE, HNX and UPCoM
4.05M
daily price rows (85 MB Parquet)
2013–2026
Jan 2, 2013 → Oct 20, 2026
30M
synthetic 1-minute bars for load tests
Chart: Symbols per exchange
| UPCoM | HOSE | HNX
Symbols | 814 | 406 | 299
Sources: VNDirect public API (daily prices)
Notes: Daily prices were crawled from the public VNDirect API with caching and row-count checks; sector codes come from Vietcap and are mapped to ICB supersector names. UPCoM has the most symbols but many no-trade days, which is why the Spark job filters volume = 0.

## Slide 4: Target architecture: batch + streaming lakehouse
Sources
VNDirect & Vietcap APIs, Parquet/CSV files
Python crawlers in etl/
NiFi
Collect & normalize
batch → MinIO
stream → Kafka
MinIO
raw-zone bucket (batch landing)
Kafka
topic stock-quotes (KRaft)
Spark on K8s
Batch: clean & dedup
Structured Streaming: Kafka → Iceberg
Iceberg
cleansed & curated tables on MinIO
PostgreSQL
Iceberg JDBC catalog + metadata DBs
dbt
staging → marts models
Trino
distributed SQL serving
Apache Airflow — schedules and orchestrates every stage
OpenMetadata — catalog & lineage
Running / done
Code written or tested locally
Planned
Notes: Walk left to right. NiFi lands batch files in MinIO raw-zone and pushes streaming records to Kafka. Spark on Kubernetes processes both paths and writes Iceberg tables whose catalog lives in PostgreSQL. dbt builds the curated models and runs its SQL on Trino, which also serves analysts. Airflow orchestrates the whole chain; OpenMetadata provides catalog and lineage. Colors show what is running today versus planned.

## Slide 5: Storage follows three Medallion zones on MinIO
Bronze
raw-zone
Format
Parquet / CSV as collected
Access
NiFi / loaders write · Spark reads
Contents today
stock_prices_daily.parquet, dim_symbol.csv
RUNNING
Silver
cleansed-zone
Format
Iceberg (ACID, snapshots)
Access
Spark writes · Trino & Spark read
Contents today
iceberg.stock.stock_prices_daily, partitioned by years(trade_date)
TESTED LOCALLY
Gold
curated-zone
Format
Iceberg, aggregated
Access
dbt (on Trino) writes · BI reads
Contents today
stg_stock_prices (daily_return) → mart_symbol_monthly
CODE READY
Catalog: Iceberg JDBC catalog in PostgreSQL · warehouse s3a://cleansed-zone/warehouse
Notes: Each zone is a MinIO bucket created by the minio-init-buckets job. Raw keeps files exactly as collected. Cleansed holds Iceberg tables written by Spark, partitioned by year of trade date. Curated holds the aggregated dbt marts that analysts query.

## Slide 6: Deployed today on a 3-node Kubernetes cluster
k3d cluster “lakehouse” k3s v1.30.14
server-0
control plane + workloads
agent-0
worker · PVC on host
agent-1
worker · PVC on host
namespace lakehouse
MinIO
Deployment · PVC 10Gi · NodePort 30000 / 30090
PostgreSQL 16
Deployment · PVC 10Gi · NodePort 30432
minio-init-buckets
Job · creates raw / cleansed / curated buckets
16 GB host → 11 GB for Docker
Not everything fits at once, so services run in two waves:
Wave 1 · Ingest & process
NiFi → MinIO / Kafka → Spark → Iceberg
Wave 2 · Serve & catalog
Trino queries · OpenSearch, then OpenMetadata
Scale with kubectl scale deployment … --replicas=0/1
Notes: make cluster-up creates a k3d cluster with one server and two agents, then applies the manifests in k8s/ in order. MinIO and PostgreSQL run as Deployments with persistent volumes bind-mounted to the host, so data survives deleting the cluster. Because the host has 16 GB, heavy services will be run in two waves.

## Slide 7: Batch pipeline: works end to end today
1
Collect
etl/fetch_stock_data.py → Parquet in raw-zone
DONE
2
Clean
Spark: drop volume = 0, cast dates, drop nulls, dedup (symbol, date)
DONE
3
Store
Iceberg table stock_prices_daily, partitioned by year
TESTED LOCALLY
4
Model
dbt: stg daily_return → monthly mart per symbol
CODE READY
spark-jobs/batch_ingest.py (simplified)
raw.filter(F.col("volume") > 0)
.withColumn("trade_date", F.to_date("trade_date"))
.dropna(subset=["symbol", "trade_date", "adj_close"])
.dropDuplicates(["symbol", "trade_date"])
.writeTo("iceberg.stock.stock_prices_daily")
.partitionedBy(F.years("trade_date")).createOrReplace()
4.05M → 2.65M
raw rows → cleansed rows; 34.6% removed, mostly no-trade days
make ingest-local
Notes: Steps 1 to 3 run today: make ingest-local reads the daily Parquet, cleans it with Spark and writes an Iceberg table. 4,048,907 raw rows become 2,649,633 cleansed rows, mostly by removing no-trade days. The dbt models are written and will run on Trino once Trino is deployed.

## Slide 8: Streaming pipeline: designed, code skeleton in place
Minute bars
30M synthetic rows from etl/generate_synthetic.py
Replay producer
Publish bars at a controlled rate
Kafka
topic stock-quotes, KRaft mode
Structured Streaming
streaming_ingest.py, checkpoints on MinIO
Iceberg
append to iceberg.stock.quotes_raw
Running / done
Code written or tested locally
Planned
Why a streaming path
Lambda architecture (L09): batch layer for history, speed layer for intraday data
Both layers land in the same Iceberg catalog, queried by Trino
What we will measure
Throughput: messages/s through Kafka → Spark → Iceberg on 30M rows
End-to-end latency and checkpoint recovery after a pod restart
Notes: The streaming path replays the synthetic minute bars into Kafka at a controlled rate, and a Spark Structured Streaming job appends them to an Iceberg table with checkpoints on MinIO. The Spark job exists in the repo; Kafka and the replay producer are the next phase. This gives a Lambda-style design: history from batch, intraday from the stream, both in Iceberg.

## Slide 9: Repository: clone, download data, run
github.com/ngocanhpham-hust/BigData_Project
├── k8s/ namespace, secrets, MinIO, PG
├── scripts/ create-cluster.sh
├── etl/ crawlers, ICB, synthetic
├── spark-jobs/ batch & streaming
├── dbt/ staging → marts
├── data/sample/ small CSV fixtures
├── docs/ architecture, plans
└── Makefile one-command tasks
Run it
make cluster-up
# k3d + MinIO + PostgreSQL
gh release download data-v1
# into data/raw
make ingest-local
# Spark → Iceberg
Engineering practice
Feature branches + PRs (feat/data-collection, fix/spark-catalog-config)
Conventional commit messages; versions pinned for reproducibility
Large data as a release asset; secrets via .env.example
Notes: Show the repo live if time allows. Everything is driven by the Makefile; the full dataset is a GitHub release asset rather than committed files, and committed samples let anyone test without it. Work is done on feature branches and merged by pull request.

## Slide 10: Roadmap and next steps
P0
Scope & design
data choice, architecture, repo layout
Done
P1
Cluster base
k3d 3 nodes, MinIO, PostgreSQL
Done
P2
Ingestion
Kafka, Spark on K8s, NiFi
Next
P3
Lakehouse core
Iceberg catalog, raw → cleansed
Done
P4
Query & model
Trino + dbt models
Models written
P5
Orchestrate
Airflow, OpenMetadata, OpenSearch
Planned
P6
Benchmark
30M-row load test, API auto-ingest
Planned
P7
Report
final report, demo, packaging
Planned
Next, toward checkpoint 2
1
Kafka (KRaft) + replay minute bars into stock-quotes
2
Deploy Trino; run dbt models and tests on Iceberg
3
Run both Spark jobs on K8s with the JDBC catalog
4
Airflow DAG: ingest → Spark → dbt, scheduled daily
Notes: Phases 0, 1 and 3 are done; phase 3 was validated locally with a Hadoop catalog and moves to the JDBC catalog on Kubernetes next. Phase 4 has its dbt models written. The next phase to start is 2: Kafka, Spark on Kubernetes and NiFi.